| 2.1 Co-op Training Plan [Note. The Co-op Training Plan must be completed by the site supervisor]. |  |
| --- | --- |
| Period | Co-op Training Task (Please specify the relevant training unit or department when outlining the Co-op training tasks for the student) |
| 1st Month | Orientation Tour at the Deanship - Getting to know the different departments and main functions. - Preparing the students and proposing ideas for the training project. Analysis Phase - Selecting the system. - Conducting research on existing solutions. - Interviewing stakeholders to gather requirements. - Brainstorming about the system. Defining Functional and Non-Functional Requirements - Creating a requirements specification document. - Writing simple use cases to understand the system’s functions. |
| 2nd Month | - Writing simple use cases to understand the system’s functions. - Completing the system analysis document (Use Cases / Work Flow Diagram). System Design Phase - Starting the design of the system architecture. - Defining the system components and their interactions. - Creating class diagrams. - Developing a detailed design for each component. - Defining interfaces and data exchange protocols. - Using Axure RP to create wireframes for the user interface. |
| 3rd Month | - Developing interactive prototypes to visualize workflows and navigation. - Gathering feedback on the user interface design and making necessary improvements. Database Design Phase - Designing the SQL database schema (tables, relationships). - Normalizing the database to at least the Third Normal Form (3NF). - Identifying primary and foreign keys. - Defining stored procedures, triggers, and SQL views. - Developing complex queries to interact with the database. - Creating an ER diagram for the database. - Implementing transactions in the database and handling errors. - Setting up indexes to improve query performance. |
| 4th Month | System Implementation Phase - Setting up the development environment (IDE, version control). - Implementing the system architecture and core functionalities. - Starting the integration of the SQL database with the system. - Developing front-end components (UI) based on the wireframes. - Connecting the front-end to the SQL database through the back-end. - Implementing back-end logic to process and integrate data with the SQL database. - Developing business logic and core algorithms. - Executing SQL queries for CRUD operations and ensuring they function with the front-end. - Continuing development of back-end components (APIs, services). |
| 5th Month | - Developing advanced SQL queries to handle complex data. - Implementing authentication and authorization mechanisms. - Focusing on debugging and fixing issues. - Optimizing code for better performance and readability. - Continuing to address issues, fix bugs, and improve system functionalities. - Finalizing features and ensuring full integration between the front-end, back-end, and SQL database. |
| 6th Month | - Improving the user interface and database queries. - Finalizing the user interface, back-end, and database integration. - Ensuring consistency between system modules. System Testing Phase - Conducting functional testing for all features. - Testing database queries and their interactions with the system. - Performing user testing. - Fixing any remaining bugs and finalizing the system. |